6/24/18

HC F2F Agenda

- Opening Prayer									Chaplin

- Attendance									Steve W.

- Old Business

  - LARA registration certificate status					Andrew D.

  - Work weekend date and house / property status			Andrew D.

  - Contact with realtor to determine value of 1570 Flushing Rd. 		Jim T.

  - CC with contractor about insurance settlement				Kevin M. / RLW

    - Quote for rebuild as destroyed

    - Quote 6000 SF new house using old substructure

    - Quote 6000 SF new house in its entirety

    - Up front cost for engaging an architect

    - Abatement costs

    - Quote to slow demo - to discover new items discovered during demo and the insurance company would reimburse

  - Tabled motion on Slow demo from last meeting			Kevin M.

- New Business

  - Introduce the 13 member new exec board				Kevin M.

    - Post on web site

  - Adopt new by-laws and supersede 5/20/18 document			Kevin M.

    - incident command out

    - Housing Corp. and Roberts rule of order in

    - Post on web site

  - Housing Corp. new committee proposal				Tom P.

    - Purpose is a structured approach that will allow the HC to decide how  / where / when to wisely spend the insurance company settlement dollar

    - Each team is to develop a business case and recommendation to be delivered to the HC exec committee for the purpose of determining the future of the Eta Mu housing facility.

    - Teams to be coached and guided by KM & AD

TEAM 1 - Real estate Team

- Handle the current property - Sell? Divide? Keep? donate ? new taxes, new zoning, etc.

- Buying a house in a new location  - how much, where, when etc.

- Obtaining a RE agent as the voice of the customer

- J. Thomas & J. Strader to co chair

TEAM 2 - KU Joint Venture Team

- Who , what, where, when to enter an agreement with KU on campus plan proposal

- Handle all issues developed by Eta Mu

- Liaison with Tom Ayres of KU and Presents council

- B. Graban & I. Baxter to co chair

TEAM 3 - Contractor Team

- Engage Architect

- Develop requirements of a new structure

- Hire a program manager

- Demo the existing structure?

- Quote correctly sized new house using old substructure

- Quote correctly sized new house in its entirety

- Landscaping, driveway, out building?

- T. Plot  & R. Van E to co chair

TEAM 4 - Do Nothing at this time Team

- Handle active chapter logistics

  - Keeping the existing assets presentable and safe

- Rent a house for a period of time

- Campus Village agreement

- How to keep the BROTHERHOOD together and focusing on purpose and growth

- Andrew and Active chapter exec board to chair

- Next Meeting Logistics								Steve W.

- Closing  prayer									Chaplin

Plan 4 today and build for the future.